Hospital / Clinic Management System

Product Backlog

Team: Villarente | Bajarla | Pabonita | Dumdum | Hermoso

# Product Backlog

This document contains all user stories for the Hospital / Clinic Management System, organized by priority. Each story includes story points and acceptance criteria to guide development.

| Story ID | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| US-01 | As a patient, I want to register an account so that I can book appointments online. | High | 8 | Patient can fill registration form; email validation required; duplicate email prevented. |
| US-02 | As a patient, I want to book an appointment with a doctor so that I can schedule a consultation. | High | 8 | Patient selects doctor, date, and time slot; confirmation email is sent upon booking. |
| US-03 | As a doctor, I want to view my appointment schedule so that I can manage my daily patients. | High | 5 | Doctor sees a daily/weekly view; appointments show patient name, time, and type. |
| US-04 | As an admin, I want to manage doctor profiles so that I can keep medical staff records updated. | High | 5 | Admin can add, edit, and deactivate doctor accounts; changes reflect immediately. |
| US-05 | As a nurse, I want to record patient vitals so that doctors have up-to-date health data before consultations. | High | 5 | Nurse can enter BP, temperature, weight, and height; data is timestamped and saved to patient record. |
| US-06 | As a doctor, I want to write and save electronic prescriptions so that patients can receive medication orders digitally. | Medium | 8 | Doctor can search medications, specify dosage and frequency; prescription is saved to patient record. |
| US-07 | As a patient, I want to view my medical history so that I can track past consultations and diagnoses. | Medium | 5 | Patient sees list of past visits with date, doctor, diagnosis, and prescription. |
| US-08 | As an admin, I want to generate billing invoices so that patients can be charged for services. | Medium | 8 | Invoice includes itemized services, total amount, and payment status; printable PDF version available. |
| US-09 | As a patient, I want to receive appointment reminders via email so that I do not miss my scheduled visit. | Medium | 3 | Email reminder sent 24 hours before appointment; includes doctor name, date, and clinic location. |
| US-10 | As an admin, I want to view system usage reports so that I can monitor clinic operations. | Low | 5 | Report shows number of appointments, active patients, and revenue per month; exportable as CSV. |
| US-11 | As a patient, I want to cancel or reschedule an appointment so that I can adjust my booking if needed. | Medium | 5 | Cancellation allowed up to 24 hours before; patient receives confirmation of cancellation via email. |
| US-12 | As a doctor, I want to add clinical notes after a consultation so that patient records are complete. | High | 5 | Doctor can add free-text notes; notes are saved with timestamp and linked to appointment. |

## Story Point Summary

| Priority | Total Story Points |
| --- | --- |
| High | 36 |
| Medium | 29 |
| Low | 5 |
| TOTAL | 70 |