Hospital / Clinic Management System

Sprint 1 Plan

# Sprint Overview

| Sprint Number | Sprint 1 |
| --- | --- |
| Sprint Duration | 2 Weeks (Week 1 - Week 2) |
| Sprint Goal | Deliver core user registration, appointment booking, and doctor schedule management features. |
| Total Story Points | 36 Points |
| Team Size | 5 Members |

# Selected User Stories

| Story ID | User Story | Priority | Story Points | Assigned To |
| --- | --- | --- | --- | --- |
| US-01 | As a patient, I want to register an account so that I can book appointments online. | High | 8 | Ryan Hermoso |
| US-02 | As a patient, I want to book an appointment with a doctor so that I can schedule a consultation. | High | 8 | Emanuel Bajarla |
| US-03 | As a doctor, I want to view my appointment schedule so that I can manage my daily patients. | High | 5 | Sofia Belle Villarente |
| US-04 | As an admin, I want to manage doctor profiles so that I can keep medical staff records updated. | High | 5 | Mitch Dumdum |
| US-05 | As a nurse, I want to record patient vitals so that doctors have up-to-date health data before consultations. | High | 5 | Trisha Aira Pabonita |
| US-12 | As a doctor, I want to add clinical notes after a consultation so that patient records are complete. | High | 5 | Sofia Belle Villarente |

## Sprint Schedule

| Week | Days | Activities | Stories Targeted |
| --- | --- | --- | --- |
| Week 1 | Day 1-3 | Setup dev environment, database schema design, user authentication module | US-01 |
| Week 1 | Day 4-5 | Patient registration UI, backend API, email validation | US-01 (complete) |
| Week 2 | Day 6-8 | Appointment booking system, doctor listing, time slot management | US-02, US-03 |
| Week 2 | Day 9-10 | Admin doctor profile management, nurse vitals entry, doctor clinical notes, testing and QA | US-04, US-05, US-12 |

## Definition of Done

A user story is considered DONE when all of the following criteria are met:

- Code is written and peer-reviewed via pull request.

- All acceptance criteria for the story are met and verified.

- Unit tests are written and passing.

- Feature is tested on the staging environment.

- Documentation is updated if applicable.

- Product Owner (Ryan Hermoso) has approved the story.